| # UML → CRUD generator |  |  |
| --- | --- | --- |
| Workload Management |  |  |

# Work flow

🧠 Step-by-Step: Spiral in Our Project

Our project has 4 natural high-risk components:

- XMI Parsing

- Data Type Mapping

- SQL Generation

- Flask Code Generation

So we build them in spirals.

🌀 Spiral 1 – Core Parsing Risk

Objective:

Can we reliably extract UML Classes and Attributes from XMI?

Risks:

- XMI structure inconsistency

- StarUML version differences

- Malformed files

Activities:

- Build minimal parser

- Extract class names + attributes only

- Ignore relationships

- Validate 3–4 sample XMI files

Deliverable:

- Parsed JSON representation of UML model

If this fails → project fails.
So we tackle it first.

🌀 Spiral 2 – Data Type & Schema Risk

Objective:

Can UML types be correctly converted to MySQL?

Risks:

- Incorrect type mapping

- Nullability handling

- Primary key strategy

Activities:

- Implement type mapping table

- Generate basic CREATE TABLE

- Test schema on MySQL

Deliverable:

- Working schema.sql generator

Now risk reduces significantly.

🌀 Spiral 3 – Relationship & Foreign Key Risk

Objective:

Handle associations (1:1, 1:*).

Risks:

- Wrong FK placement

- Circular references

- Naming conflicts

Activities:

- Parse association tags

- Generate FK constraints

- Validate with sample UML models

Deliverable:

- Complete relational schema support

This is technically complex → good Spiral use case.

🌀 Spiral 4 – Backend Code Generation

Objective:

Generate Flask CRUD layers.

Risks:

- Route generation errors

- SQL injection vulnerabilities

- Incorrect entity-table mapping

Activities:

- Generate Model layer first

- Then Repository

- Then Controller

- Test API using Postman

Deliverable:

- Fully working CRUD backend

🌀 Final Spiral – Hardening & Validation

Objective:

Stability & polish.

Activities:

- Performance testing (≤5 sec for 20 classes)

- Invalid input handling

- Template separation (Jinja2)

- Determinism check

Deliverable:

- Final submission-ready system

🎯 Summary (What We Actually Do)

You divide implementation into risk-based phases:

- Parser

- Schema generator

- Relationship handler

- CRUD code generator

- System hardening

Each phase:

- Plan

- Identify risk

- Implement

- Validate

- Move forward

# Workload distribution

# 1st Spiral

🎯 Objective of Spiral 1

Deliverable at end:

- Input: input.xmi

- Output: Clean internal JSON representation like:

{

"classes": [

{

"name": "Student",

"attributes": [

{"name": "id", "type": "Integer"},

{"name": "name", "type": "String"}

]

}

]

}

If this works reliably → project foundation is solid.

👤 Member 1 – XMI Structure Analyst

Responsibility:

Understand and document StarUML XMI structure.

Tasks:

- Export 3–4 different UML models from StarUML

- Open XMI in text editor

- Identify:

  - Where classes are stored

  - Where attributes are stored

  - How associations appear

- Create a small documentation file explaining structure

Deliverable:

Internal documentation + sample XMI test cases.

This reduces blind coding risk.

👤 Member 2 – Core Parser Developer

Responsibility:

Implement XML parsing logic.

Tasks:

- Use lxml or ElementTree

- Extract:

  - Class names

  - Attribute names

  - Attribute types

- Return structured Python dictionary

No validation logic yet. Just extraction.

Deliverable:
parser.py working on sample files.

👤 Member 3 – Validation & Error Handler

Responsibility:

Add validation layer on top of parser.

Tasks:

- Detect duplicate class names

- Detect duplicate attributes in same class

- Detect empty class

- Detect malformed XML

- Produce clear error messages

Deliverable:
Validation module integrated with parser.

👤 Member 4 – Integration & Test Lead

Responsibility:

Make everything clean and testable.

Tasks:

- Design JSON output format

- Combine parser + validation

- Create CLI command:

- python generate.py input.xmi

- Test with:

  - Valid file

  - Invalid file

  - Missing attributes

  - Corrupted file

Deliverable:
Working CLI prototype + test report.

🧠 Why This Division Works

- No one is idle.

- No one owns everything.

- Everyone contributes technically.

- Risk is distributed.

- We avoid merge chaos.

⏱ Suggested Timeline (7–10 Days)

Day 1–2 → Member 1 analysis
Day 3–5 → Parser implementation
Day 6–7 → Validation + integration
Day 8–9 → Testing + fixing
Day 10 → Freeze Spiral 1

Then move to Spiral 2.

🏆 At End of Spiral 1 You Should Have:

✔ Stable UML → JSON extraction
✔ Error handling
✔ CLI working
✔ Test cases documented
✔ Confidence in foundation

That’s a successful spiral.

# 2nd Spiral

🎯 Objective of Spiral 2

Input:

{

"classes": [

{

"name": "Student",

"attributes": [

{"name": "name", "type": "String"},

{"name": "age", "type": "Integer"}

]

}

]

}

Output:

CREATE TABLE Student (

id INT AUTO_INCREMENT PRIMARY KEY,

name VARCHAR(255),

age INT

);

👤 Member 1 – Data Type Mapping Designer

Responsibility:

Design and implement UML → MySQL type conversion logic.

Tasks:

- Create mapping table:

  - String → VARCHAR(255)

  - Integer → INT

  - Boolean → TINYINT(1)

  - Float → DECIMAL(10,2)

  - Date → DATETIME

- Handle:

  - Unknown types → default to VARCHAR(255)

  - Log warning

- Write:
type_mapper.py

- Unit test:

  - Known types

  - Unknown type

  - Case sensitivity

Deliverable:

Reusable function:

map_type("String") → "VARCHAR(255)"

This module must be clean and isolated.

👤 Member 2 – Table Generator Developer

Responsibility:

Convert class object → SQL CREATE TABLE statement.

Tasks:

- Write logic:

  - Loop over classes

  - Add id INT AUTO_INCREMENT PRIMARY KEY

  - Add attribute columns using type_mapper

  - Generate proper SQL syntax

  - Handle comma placement properly

- Ensure:

  - Table name matches class name

  - No trailing commas

  - Valid SQL formatting

- Output:
schema.sql

Deliverable:

Working schema_generator.py

👤 Member 3 – SQL Validation & Constraint Handler

Responsibility:

Improve schema robustness.

Tasks:

- Add:

  - NOT NULL if required (if your model supports it)

  - Basic constraints if defined

- Validate:

  - No duplicate column names

  - SQL keyword conflicts (e.g., table named "Order")

- Test:

  - Run generated SQL in MySQL

  - Check errors

  - Document issues

- Improve formatting readability

Deliverable:

Validated schema that runs without SQL errors.

👤 Member 4 – Integration & Architecture Control

Responsibility:

System-level integration + quality control.

Tasks:

- Integrate:

  - parser output

  - validation layer

  - type_mapper

  - schema_generator

- Ensure pipeline:

XMI → JSON → Type Mapping → SQL File

- Define output structure:

  - Where schema.sql is saved

  - Overwrite behavior

- Run:

  - End-to-end tests

  - Performance check (20 classes case)

- Freeze stable version of Spiral 2.

🧠 Why This Division Is Smart

- Member 1 handles logic abstraction.

- Member 2 handles SQL generation.

- Member 3 ensures correctness & robustness.

- You control system flow and stability.

Nobody overlaps heavily.
Nobody is idle.
You maintain architectural overview.

⚠ What Should NOT Do In Spiral 2

❌ Do not implement foreign keys (push to Spiral 3)
❌ Do not implement Flask
❌ Do not optimize prematurely
❌ Do not change internal JSON structure drastically

Spiral 2 is about:

Reliable Table Generation Only.

⏱ Suggested Timeline (7–8 Days)

Day 1–2 → Type mapping design
Day 3–4 → Table generation
Day 5–6 → SQL validation & MySQL testing
Day 7–8 → Integration + end-to-end testing

Then freeze.

🏁 End of Spiral 2 You Should Have

✔ Valid schema.sql
✔ Deterministic output
✔ Clean architecture separation
✔ Fully tested table creation
✔ Zero SQL syntax errors

Now system becomes real.